Happy Valley Management Plan

| para | contents | page |
| --- | --- | --- |
| 1 | Introduction | 3 |
| 2 | Land Tenure | 6 |
| 3 | World War II use | 7 |
| 4 | Modern Use | 7 |
| 5 | Access | 8 |
| 6 | Green Flag Award | 9 |
| 7 | Management plan format | 10 |
| 8 | Vision and aims | 10 |
| 9 | Objectives | 10 |
| 10 | Health and Safety | 11 |
| 11 | Cleansing | 11 |
| 12 | Grounds maintenance | 12 |
| 13 | Badgot Goats | 12 |
| 14 | Biodiversity | 14 |
| 15 | Action plan | 15 |
| 16 | Costs | 17 |
| 17 | Inspection sheets and Events | 17 |
| * | Forestry Commission Woodland Management Pan | 18 |
| * | Risk assessments | 35 |

1  Introduction

This clifftop landscape lies to the east of Cromer and begins where the residential area ends and extends west for a distance of approximately 1.2 km to its boundary with the Royal Cromer Golf Club.  Overstrand Road forms the Southern boundary and the cliff face forms the northern boundary.

Four distinct areas make up the overall complex and these consist of Warren Wood, Links Wood, Happy Valley and Warren Recreation Ground which are summarized as follows:

Warren Wood was formerly part of the grounds of the Warren, a large house built by the Barclay family around 1805 which then became part of Sutherland House School until its demolition in 1975.

The boundaries of the wood have changed over the years because of new planting, colonisation of open areas by sycamore and loss of sections of the wood to development.

The wood contains remnants of lime kilns and a marl pit that became the location of a cafe in the 1930's. The cafe closed and became derelict by the early 1960's and now only parts of the foundations remain.  A small hill known as Stony or Sugar Hill is reputed to have been constructed by French prisoners from the time of the Napoleonic War.  On the northern edge of the woods stands the coastguard lookout which is now a private residence.

The woodland is part of the landscape which was coined by the 19th Century poet and theatre critic Clement Scott as ‘Poppyland’.

Links Wood was part of the Carrington Estate until the 1880's and the woodland was called Carrington Small Wood.  Carrington House still exists but is now known as Harbord House.

Elizabeth Fry the prison reformer is reputed to have frequented this wood. In 1995 a walk was dedicated to her memory and a commemorative plaque remembers her association with the town.

At the northern end of the wood a cottage once existed which was probably connected to the lighthouse as the land remained in the ownership of Trinity House until 1937.  In 1895 the Links Hotel was built on the hill to the east of the wood and a bandstand erected in the woods.  The Hotel burned down in 1948 and is now the site of Cromer Country Club. The steep slopes suggest that the wood has never been cultivated and the wildflowers growing in the wood suggest continuous woodland may have persisted since before 1600.

The two woods are predominantly mature mainly consisting of English Oak, Holm Oak and Sycamore. There has been regeneration of sycamore and restocking in places with Cherry, English Oak, Field Maple and Beech species such as oak, cherry and field maple.

The two woods are linked by a narrow corridor of trees planted about 15 years ago to allow small mammals to safely migrate between woods.

Both woodlands are covered by Forestry Commission Felling licenses.

Happy Valley is an area of open grassland on the west facing slope leading up to the golf course and lighthouse.  Several informal paths follow desire lines to exit points.  The beach can be accessed in two places from the clifftop by descending down steps.

Warren Recreation Ground lies between the two woods.  It is managed as mown turf for informal ball games and contains a children’s play area.

2  Land Tenure

North Norfolk District Council owns the freehold of Links and Warren Woods, Warren Recreation Ground and the cliff top to the north.  The sloping land to the east of Links Wood is leased by NNDC from the Royal Cromer Golf Club.

For the purpose of this management plan and for simplicity of referring to the different features making up the whole area, the entire site will be known as Happy Valley.

3  World War II use

During World War II this area was used extensively for military training. There are the remains of ammunition stores dug into the hillside.  A fascinating and detailed account of this is given in the publication ‘Happy Valley’ by local historian Russell Reeve.

4  Modern use

Happy Valley and the associated woods provide an important resource for the community in terms of recreation, local history and heritage.

The overriding management aim has sought to retain the character of the semi-natural woodlands by controlling the encroachment of invasive species such as sycamore and alexander in favour of the natural regeneration with occasional planting of native trees.

Attempts to enhance the character of the open area by controlling the spread of bracken and other scrub in favour of species rich grassland has only been partially successful largely due to erratic maintenance.

The cliff top complex as a whole provides about 8Ha of important recreational space for residents and visitors and is routinely used by local dog walkers.  There are spectacular

views of the town, Cromer Pier and the sea and Cromer lighthouse forms a prominent feature in the landscape.

5  Access

Pedestrian access is available from Overstrand Road adjacent to Cromer Country Club and from the East Cliff Path leading from Cromer.  There is also pedestrian access from the Warren which adjoins Overstrand Road opposite the cricket ground.

There is no official access from the east along the cliffs because the public right of way that once existed has long since fallen over the cliff.  The Golf Club do not encourage people to attempt to walk along the cliff top next to the golf course.  However walkers wishing to walk eastwards to Overstrand village may use one of the two flights of steps descending the cliff to the beach from Happy Valley.  The western end of the site has tar-paved paths assisting access by people with disabilities.  Much of the site however has informal paths which can be uneven and sloping.

Visitors wishing to visit Happy Valley by car must make their own parking arrangements as the site is not served by a dedicated car park.  There are a number of pay and display car parks in Cromer and on-street parking is usually available.

Grid ref: TG 228415 (Warren Woods)

Nearest postcode NR27 0AR (The Warren)

View from the top of Happy Valley

6 Green Flag Award

Success in Green Flag is one of the council’s core objectives and achieving Green Flag Status is included in the council’s Annual Action Plan. Please see www.northnorfolk.org

‘Annual Action Plan ref: C A 01 – Coast Countryside and Built Heritage.

Activity – We will assess and implement requirements for new Green Flag Awards and work to retain the existing awards’

NNDC already holds three Green Flag Awards for Pretty Corner Woods Sheringham, Sadler’s Wood North Walsham and Holt Country Park.

NNDC intends to achieve the award for Happy Valley in 2017.

7 Management Plan Format

Woodlands managed by NNDC were included in the Forestry Commission (FC) English Woodland Grant Scheme from which an income was derived. The scheme closed in 2014 and a successor scheme has not yet been launched.  Any successor scheme will require the use of the Forestry Commission management plan model. Consequently, this model is used for NNDC woodlands including Warren and Links Woods in anticipation that this site may be eligible for grant funding in future.

Pages 1 – 13 of this document adds detail and background to the FC section (appendix 1) and includes the areas of open land that would not qualify for FC support.  It also links the overall management plan objectives to the Green Flag criteria.

8  Vision and Aims

Vision – To provide a high quality and inspiring visitor experience in a cliff-top setting

Aim - To enhance the biodiversity of the area by providing both woodland and grassland habitats.

Aim - To recognise and enhance where possible the heritage and history of the area

Aim - To create opportunities for community involvement

Aim - To seek financial security and increase investment through grants, appropriate income generating activities and internal promotion within the council

9  Objectives

Woodland

- Maintain a clean and welcoming place which promotes positive public access

- Reduce sycamore regeneration

- Maintain existing broadleaved trees and prevent competition from vigorous sycamore

- Restock with native broadleaved trees

- Retain sycamore windbreak at north end of Links Wood and maintain feature sycamores

- Reduce dominance of Alexanders (Smyrnium olusatrum)

Open areas

- Maintain recreation area as amenity turf and upgrade play area

- Maintain optimum access along paths by controlling encroaching vegetation

- Maintain views from seating areas

- Control sycamore regeneration

- Control bracken and bramble growth in favour of native flora

- Develop heritage and local history value

| Post | Time allocated to Happy Valley |
| --- | --- |
| Senior Countryside Supervisor | 0.2 |
| Senior Ranger | 0.2 |
| Countryside Ranger | 0.2 |
| Visitor Centre Ranger 2 | 0.2 |
| Countryside & Sports Manager | 0.05 |
| Countryside & Parks Assistant | 0.05 |
| total | 0.9 |

10 Health & safety

General site safety - The site and features are inspected by rangers monthly and an itemised inspection schedule is completed. Paths, bins, benches, structures, information points, etc. are covered.  All significant activities and operations are covered by risk assessments.  The risk assessments were reviewed in January 2017 and these are shown in Appendix 2.

Tree safety- The Council’s Tree Management Policy sets out the rationale for the management of tree safety on council owned land. This requires formal inspections on an 18-month basis. In accordance with good practice a zoned approach to risk is taken with trees adjacent to paths, boundaries and private property receiving a high standard of maintenance. A lesser standard is acceptable within the woodland itself where visitor use is minimal.  Tree inspections are currently undertaken by NNDC staff.  The rangers carry out routine woodland maintenance operations and any remedial work identified in the inspection reports.

Larger material arising from tree works is collected, processed and sold as fire wood.  Branches and twigs are dispersed on-site or formed into habitat piles.

The woodlands were last formally inspected in August 2015 and subsequent remedial works were completed.

The play area is well used but in need of upgrading.

To supplement routine visual inspections of the play area, formal inspections are carried out by The Play Inspection Company quarterly together with all other play areas throughout the district under the council’s control.

11 Cleansing

Happy Valley is fortunate in not suffering significantly from litter or fly tipping.

Litter bins are provided in key locations and information displayed on notice boards encourages visitors to take their litter home.  Litter picking is carried out by site staff several times a week in summer and less frequently at other times.

Happy Valley is used extensively by local people to walk dogs.  There is no option but to provide dog bins and these are provided in places of heavy use and where they can be effectively emptied by contractor’s staff.

Public land in the district is covered by a Dog Control Order making it an offence for people not to clean up after their dogs.  The new regulations were introduced under the Clean Neighbourhoods and Environment Act 2005.

12 Grounds maintenance

There are a number of grounds maintenance regimes.  Warren Recreation ground and the grassland nearest the town are maintained to amenity standard being maintained at a sward height of 25mm – 100mm.  The northern edge of the recreation ground has been managed as a wild flower area since 2008.  The rest of the open space is kept as natural grassland in which more diverse native flora is being encouraged.  Over the last couple of years bracken rolling using a horse drawn implement has been undertaken with some success.  Woodland paths are kept clear of encroaching vegetation by strimming three times a year.

13 Badgot Goats

In December 2016, eight Bagot goats were introduced to Happy Valley as park an objective to help control invasive species.  This area also acts as an area of winter forage for the goats. The goats will stay at Happy Valley until spring, when they then go back on Cromer cliffs.

Badgot goats.  Happy Valley 2016

Happy Valley Corn Marigolds

Alexanders in Warren Woods

14  Biodiversity

Happy Valley is adjacent to the Overstrand Cliffs Special Area of Conservation (SAC) and is an example of an unprotected vegetated soft cliff.  It is composed of Pleistocene sands which are unstable.  The cliffs are a notable habitat for invertebrates.

Happy valley was grazed in the 19th century and before but when the grazing ceased more invasive vegetation started to colonise such as bracken, bramble, gorse and Alexanders.

More desirable native flora can be found such as harebells, Bladder Campion, Birds Foot Trefoil, Scabious and Broomrape in the open areas.  In spite of alexander encroachment the woodlands contain some interesting plants such as Moschatel, Ramsons and Bluebells.  A rather unusual woody plant found in Links Wood is Butchers Broom which is an indicator species for ancient woodland.

The Sea Buckthorn bushes that grow profusely on the cliffs provide a valuable food source for a variety of birds such as thrushes finches and blackbirds. Skylarks occur in the open areas and the woods provide nesting sites for Spotted Woodpeckers.

Butterflies can be seen in the more open areas and the most commonly encountered include Ringlet, Meadow Brown, Gatekeeper and Small Tortoiseshell.

Ramsons in Links Wood

15  Action Plan – Green Flag objectives -

|  | objective | Target for implementation | Who will do |
| --- | --- | --- | --- |
| A welcoming place |  |  |  |
|  | Provide signage at main entrances with emergency contact numbers. | July 2017 | AG |
|  | Interpretation for history, wildlife, recreation areas. | July 2017 | AG |
|  | Higher amenity standard of maintenance at entrance points and around seating and fixtures | Year round | Rangers |
|  | Upgrade play area – provide new equipment | Possibly July 2018 | AG |
| Healthy safe and secure, clean and well maintained |  |  |  |
|  | Site safety inspections | monthly | Rangers |
|  | Tree inspections | 18 monthly | WF |
|  | Litter patrols | weekly | Rangers |
|  | Play area inspections |  | Kier |
|  | Empty litter / dog bins. Clean graffiti off dog bin and relocate one from entrance. | 2 X weekly summer 0.5 X weekly winter | Kier |
|  | Cut back path edges to prevent encroachment | 3 X per year | Rangers |
|  | Repair paths and steps to beaches | July 2017 | Contractor |
| Conservation and heritage |  |  |  |
|  | Clear vegetation encroaching over historic features (limekilns etc) | March 2017 | Rangers/Unpaid work unit. |
|  | Open up views of coast / town where appropriate | Dec 2017 | rangers |
|  | Improved interpretation to describe history / heritage context | July 2017 | AG |
|  | Grassland management to improve species diversity | On-going | rangers |
|  | Wildlife surveys | Dec 2017 | DW/Rangers |
| Community Involvement |  |  |  |
|  | Event planned for 13th April | April 2017 | AG |
|  | NNDC Friends group | July 2017 | AG |
| Sustainability |  |  |  |
|  | Implementation of FC Woodland Design Plan | On-going | all |
|  | Investigate grazing to control invasive plants in open areas | Completed. Goats | AG |
| Management |  |  |  |
|  | Update management plan (annual review) | Jan 2017 | AG |
| Marketing |  |  |  |
|  | Events promoted on NNDC website, facebook and twitter | Jan 2017 | AG |
|  | This management plan placed on NNDC website | Jan 2017 | AG |

- AG = Anne-Marie Gedge, rangers = Martin Hope, Will Fitch, Quintin Ashbee, Kier = Kier Services, DW = Donna Welch

16  Costs

| Revenue item | Cost £ |
| --- | --- |
| MJ Tree Services – | 1465.00 |
| Kier Services – grass cutting | 160 |
| Kier Services – Dog bin emptying | 420 |

17  Inspection sheet

| Date | Inspector | Frequency | Monthly |
| --- | --- | --- | --- |
| MONTHLY INSPECTION RECORD | Happy Valley, Links wood, Warren woods. | - Or X | Notes |
| Bollard/Gate | Entrance |  |  |
| Benches | Check all on map. |  |  |
| Fence | Cliff Links wood |  |  |
| Information board | Near main gate |  |  |
| Steps | Stoney hill Links wood |  |  |
| Paths | Prom path Paths |  |  |
| Dog bins | x2 |  |  |

Public events held in 2016

| Date | Event | Total |
| --- | --- | --- |
| 4TH August | Explore the wood. Kite making. Guided walk. | 2 children. 2 adults. |

Event calendar for 2017

| Happy Valley |  |  |  |  |
| --- | --- | --- | --- | --- |
| Event | Date | Time | Information | Price |
| Easter fun day out. Cromer beach, happy valley | Thursday 13th April | 10 am to 2pm | Easter fun day out. Cromer beach, Happy Valley. Sports and games at Happy valley. | £5 per child |

Woodland Management Plan

Management Plan

| Woodland Property Name | Links and Warren Woods |  |
| --- | --- | --- |
| Case Reference |  |  |
| Plan Period dd/mm/yyyy (ten years) | Approval Date: 01.01.16 | To: 31.12.25 |
| Five Year Review Date | 01.01.21 |  |

| Revision No. | Date | Status (draft/final) | Reason for Revision |
| --- | --- | --- | --- |
| The landowner agrees this plan as a statement of intent for the woodland |  |  |  |

# Management Planning Criteria

Approval of this plan will be considered against the following UKFS criteria, prior to submission review your plan against the criteria using the check list below.

| No. | UKFS Management Plan Criteria | Approval Criteria | Applicant Check |
| --- | --- | --- | --- |
| 1 | Forest management plans should state the objectives of management and set out how the appropriate balance between economic, environmental and social objectives will be achieved. | Have objectives of management been stated? Consideration given to economic, environmental and social factors (Section 2.2) |  |
| 2 | Forest management plans should address the forest context and the forest potential and demonstrate how the relevant interests and issues have been considered and addressed. | Does the management strategy (section 6) take into account the forest context and any special features identified within the woodland survey (section 4) |  |
| 3 | In designated areas, for example national parks, particular account should be taken of landscape and other sensitivities in the design of forests and forest infrastructure. | Have appropriate designations been identified (section 4.2) if so are these reflected through the work proposals in the management strategy (Section 6) |  |
| 4 | At the time of felling and restocking, the design of existing forests should be re-assessed and any necessary changes made so that they meet UKFS Requirements. | Felling and restocking are consistent with UKFS forest design principles (Section 5 of the UKFS) |  |
| 5 | Consultation on forest management plans and proposals should be carried out according to forestry authority procedures and, where required, the Environmental Impact Assessment Regulations. | Has consultation happened in line with current FC guidance and recorded as appropriate in section 7 |  |
| 6 | Forests should be designed to achieve a diverse structure of habitat, species and ages of trees, appropriate to the scale and context. | Do the felling and restocking proposals create or improve structural diversity (refer to the plan of operations) |  |
| 7 | Forests characterised by a lack of diversity due to extensive areas of even-aged trees should be progressively restructured to achieve a range of age classes. | Do the felling and restocking proposals create or improve age class diversity (refer to the plan of operations) |  |
| 8 | Management of the forest should conform to the plan, and the plan should be updated to ensure it is current and relevant. | Has a 5 year review period been stated (1st page) and where relevant achievements recorded in section 3 |  |
| 9 | New forests and woodlands should be located and designed to maintain or enhance the visual, cultural and ecological value and character of the landscape. | When new planting is being proposed under this plan is it consistent with UKFS and FC guidance on woodland creation |  |

# Property Details

| Name |  |  | Owner | Tenant |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Email |  |  | Contact Number | 01263 516001 |  |  |
| Agent Name (if applicable) |  |  |  |  |  |  |
| Email |  |  | Contact Number |  |  |  |
| County |  |  |  |  |  |  |
| Grid Reference |  |  | Single Business Identifier |  |  |  |
| Management Plan Area (Hectares) |  |  | 4.57 |  |  |  |
| Have you included a Plan of Operations with this management plan? |  |  | Yes |  | No |  |
| List the maps associated with this management plan |  |  |  |  |  |  |
| Do you intend to use the information within the management plan and associated plan of operations to apply for the following |  |  | Felling Licence Thinning Licence Woodland Regeneration Grant |  |  |  |
| Tick to declare management control and agreement to public availability of the plan |  |  |  |  |  |  |

# Vision and Objectives

To develop your long term vision, you need to express as clearly as possible the overall direction of management for the woodland(s) and how you envisage it will be in the future. This covers the duration of the plan and beyond.

# 2.1 Vision

Describe your long term vision for the woodland(s).

To provide a high quality and inspiring visitor experience in a cliff-top setting

# 2.2 Management Objectives

State the objectives of management demonstrating how sustainable forest management is to be achieved. Objectives are a set of specific, quantifiable statements that represent what needs to happen to achieve the long term vision.

| No. | Objectives (include environmental, economic and social considerations) |
| --- | --- |
| 1 | Maintain a clean and welcoming place which promotes positive public access |
| 2 | Reduce sycamore regeneration in favour of native broadleaves |
| 3 | Maintain existin broadleaved trees and prevent competition from vigorous sycamore |
| 4 | Restock with native broadleaved trees |
| 5 | Retain sycamore windbreak at north end of links wood and maintain feature sycamores |

| No. | Objectives (including environmental, economic and social considerations) |
| --- | --- |
| 6 | Reduce dominance of Alexanders (Smyrnium olustratum) |
| 7 |  |
| 8 |  |
| 9 |  |
| 10 |  |
| 11 |  |
| 12 |  |
| 13 |  |
| 14 |  |
| 15 |  |
| 16 |  |

# Plan Review - Achievements

Use this section to identify achievements made against previous plan objectives. This section should be completed at the 5 year review and could be informed through monitoring activities undertaken.

| Objectives | Achievement |
| --- | --- |
| Maintain a clean and welcoming place which promotes positive public access | regular site checks, litter picking and grounds maintenance |
| Reduce sycamore regeneration | regeneration controlled |
| Maintain existing native broadleaves and prevent competeition from sycamore growth | through on-going operations |
| Restock with broadleaves for future replacements | planting undertaken within plan period |
| Manage mature sycamore as feature trees where appropriate | through on-going operations |
| Maintain sycamore windbreak at northern end of Links Wood | windbreak in satisfactory condition |
| Maintain deadwood where appropriate | deadwood retained where no hazard |
| Reduce dominance of Alexanders | regular path cutting |

# Woodland Survey

This section is about collecting information relating to your woodland and its location, including any statutory constraints i.e. designations.

# 4.1	Description

| Brief description of the woodland property |  |
| --- | --- |
| Links and Warren Woods form part of a much larger site to the east of Cromer to which the public have free open access. The woods are predominantly mature mainly consisting of English Oak, Holm Oak and Sycamore. There has been regeneration of sycamore and restocking in places with Cherry, English Oak, Field Maple and Beech. The soil is mostly free draining sand and gravel. Wind throw has not been a serious problem but felling operations take account of the woodland's exposure to strong north winds. |  |

# 4.2 Information

Use this section to identify features that are both present in your woodland(s) and where required, on land adjacent to your woodland. It may be useful to identify known features on an accompanying map. Woodland information for your property can be found on the  website or the Forestry Commission .

| Feature | Within Woodland(s) |  | Cpts | Adjacent to Woodland(s) |  | Map No |
| --- | --- | --- | --- | --- | --- | --- |
| - |  |  |  |  |  |  |
| Site of Special Scientific Interest | Yes | No |  | Yes | No |  |
| Special Area of Conservation | Yes | No |  | Yes | No |  |
| Tree Preservation Order | Yes | No |  | Yes | No |  |
| Conservation Area | Yes | No |  | Yes | No |  |
| Special Protection Area | Yes | No |  | Yes | No |  |
| Ramsar Site | Yes | No |  | Yes | No |  |
| National Nature Reserve | Yes | No |  | Yes | No |  |
| Local Nature Reserve | Yes | No |  | Yes | No |  |
| Other (please Specify): | Yes | No |  | Yes | No |  |
| Notes |  |  |  |  |  |  |

| Feature |  |  | Within Woodland(s) |  |  |  | Cpts |  | Map No |  |  | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Biodiversity - |  |  |  |  |  |  |  |  |  |  |  |  |
| Bat | Species (if known) |  | Yes |  | No |  |  |  |  |  |  |  |
| Dormouse |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Great Crested Newt |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Otter |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Sand Lizard |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Smooth Snake |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Natterjack Toad |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Biodiversity – |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Species | Yes |  | No |  |  |  |  |  |  |  |
| Mammals (Red Squirrel, Water Vole, Pine Marten etc) |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Reptiles (grass snake, adder, common lizard etc) |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Plants |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Fungi/Lichens |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Invertebrates (butterflies, moths, beetles etc) |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Amphibians (pool frog, common toad) |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Other (please Specify): |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Scheduled Monuments |  |  | Yes |  |  | No |  |  |  |  |  |  |
| Unscheduled Monuments |  |  | Yes |  |  | No |  |  |  |  |  |  |
| Registered Parks and Gardens |  |  | Yes |  |  | No |  |  |  |  |  |  |
| Boundaries and Veteran Trees |  |  | Yes |  |  | No |  |  |  |  |  |  |
| Listed Buildings |  |  | Yes |  |  | No |  |  |  |  |  |  |
| Other (please Specify): |  |  | Yes |  |  | No |  |  |  |  |  |  |
| (please Specify): |  |  |  |  |  |  |  |  |  |  |  |  |
| National Park |  |  |  | Yes |  | No |  |  |  |  |  |  |
| Area of Outstanding Natural Beauty |  |  |  | Yes |  | No |  |  |  |  |  |  |
| Other (please Specify): |  |  |  | Yes |  | No |  |  |  |  |  |  |
| CROW Access |  |  |  | Yes |  | No |  |  |  |  |  |  |
| Public Rights of Way (any) |  |  |  | Yes |  | No |  |  |  |  |  |  |
| Other Access Provision |  |  |  | Yes |  | No |  |  |  |  |  |  |
| Public Involvement |  |  |  | Yes |  | No |  |  |  |  |  |  |
| Visitor Information |  |  |  | Yes |  | No |  |  |  |  |  |  |
| Public Recreation Facilities |  |  |  | Yes |  | No |  |  |  |  |  |  |
| Provision of Learning Opportunities |  |  |  | Yes |  | No |  |  |  |  |  |  |
| Anti-social Behaviour |  |  |  | Yes |  | No |  |  |  |  |  |  |
| Other (please Specify): |  |  |  | Yes |  | No |  |  |  |  |  |  |
| Watercourses |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Lakes |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Ponds |  |  | Yes |  | No |  |  |  |  |  |  |  |
| Other (please Specify): |  |  | Yes |  | No |  |  |  |  |  |  |  |

# 4.3 Habitat Types

This section is to consider the habitat types within your woodland(s) that might impact/inform your management decisions. Larger non-wooded areas within your woodland should be classified according to broad habitat type where relevant this information should also help inform your management decisions. Woodlands should be designed to achieve a diverse structure of habitat, species and ages of trees, appropriate to the scale and context of the woodland.

| Feature | Within Woodland(s) |  | Cpts | Map No | Notes |
| --- | --- | --- | --- | --- | --- |
| Woodland Habitat Types |  |  |  |  |  |
| Ancient Semi-Natural Woodland | Yes | No |  |  |  |
| Planted Ancient Woodland Site (PAWS) | Yes | No |  |  |  |
| Semi-natural features in PAWS | Yes | No |  |  |  |
| Lowland beech and yew woodland | Yes | No |  |  |  |
| Lowland mixed deciduous woodland | Yes | No |  |  |  |
| Upland mixed ash woods | Yes | No |  |  |  |
| Upland Oakwood | Yes | No |  |  |  |
| Wet woodland | Yes | No |  |  |  |
| Wood-pasture and parkland | Yes | No |  |  |  |
| Other (please Specify): | Yes | No |  |  |  |
| Non Woodland Habitat Types |  |  |  |  |  |
| Blanket bog | Yes | No |  |  |  |
| Fenland | Yes | No |  |  |  |
| Lowland calcareous grassland | Yes | No |  |  |  |
| Lowland dry acid grassland | Yes | No |  |  |  |
| Lowland heath land | Yes | No |  |  |  |
| Lowland meadows | Yes | No |  |  |  |
| Lowland raised bog | Yes | No |  |  |  |
| Rush pasture | Yes | No |  |  |  |
| Reed bed | Yes | No |  |  |  |
| Wood pasture | Yes | No |  |  |  |
| Upland hay meadows | Yes | No |  |  |  |
| Upland heath land | Yes | No |  |  |  |
| Unimproved grassland | Yes | No |  |  |  |
| Peat lands | Yes | No |  |  |  |
| Wetland habitats | Yes | No |  |  |  |
| Other (please Specify): | Yes | No |  |  |  |

# 4.4 Structure

This section should provide a snapshot of the current structure of your woodland as a whole. A full inventory for your woodland(s) can be included in the separate Plan of Operations spreadsheet. Ensuring woodland has a varied structure in terms of age, species, origin and open space will provide a range of benefits for the biodiversity of the woodland and its resilience. The diagrams below show an example of both uneven and even aged woodland.

| Woodland Type | Percentage of Mgt Plan Area | Age Structure | Notes (i.e. understory or natural regeneration present) |
| --- | --- | --- | --- |
|  | 100 |  |  |

# Woodland Protection

Woodlands in England face a range of threats; this section allows you to consider the potential threats that could be facing your woodland(s). Using the simple Risk Assessment process below woodland owners and managers can consider any potential threats to their woodland(s) and whether there is a need to take action to protect their woodlands.

# 5.1 Risk Matrix

The matrix below provides a system for scoring risk. The matrix also indicates the advised level of action to take to help manage the threat.

| Impact | High | Plan for Action | Action | Action |
| --- | --- | --- | --- | --- |
|  | Medium | Monitor | Plan for Action | Action |
|  | Low | Monitor | Monitor | Plan for Action |
|  |  | Low | Medium | High |
|  |  | Likelihood of Presence |  |  |

# 5.2

| Threat |  |
| --- | --- |
| (Other Please Specify) |  |
| Likelihood of presence |  |
| Impact |  |
| Response (inc protection measures) |  |

| Threat |  |
| --- | --- |
| (Other Please Specify) |  |
| Likelihood of presence |  |
| Impact |  |
| Response (inc protection measures) |  |

| Threat |  |
| --- | --- |
| (Other Please Specify) |  |
| Likelihood of presence |  |
| Impact |  |
| Response (inc protection measures) |  |

| Threat |  |
| --- | --- |
| (Other Please Specify) |  |
| Likelihood of presence |  |
| Impact |  |
| Response (inc protection measures) |  |

# 5.3

| Likelihood of presence |  |
| --- | --- |
| Impact |  |
| Response (inc protection measures) | none |

# 5.4

| Likelihood of presence |  |
| --- | --- |
| Impact |  |
| Response (inc protection measures) | none |

# 5.5 Livestock and Other Mammals

| Threat |  |
| --- | --- |
| (Other Please Specify) |  |
| Likelihood of presence |  |
| Impact |  |
| Response (inc protection measures) | none |

| Threat |  |
| --- | --- |
| (Other Please Specify) |  |
| Likelihood of presence |  |
| Impact |  |
| Response (inc protection measures) |  |

# 5.6	Water & Soil

| Threat |  |
| --- | --- |
| (Other Please Specify) |  |
| Likelihood of presence |  |
| Impact |  |
| Response (inc protection measures) |  |

| Threat |  |
| --- | --- |
| (Other Please Specify) |  |
| Likelihood of presence |  |
| Impact |  |
| Response (inc protection measures) |  |

| Threat |  |
| --- | --- |
| (Other Please Specify) |  |
| Likelihood of presence |  |
| Impact |  |
| Response (inc protection measures) |  |

# 5.7	Environmental

| Threat |  |
| --- | --- |
| (Other Please Specify) |  |
| Likelihood of presence |  |
| Impact |  |
| Response (inc protection measures) | regular site monitoring |

| Threat |  |
| --- | --- |
| (Other Please Specify) |  |
| Likelihood of presence |  |
| Impact |  |
| Response (inc protection measures) | retain shelter trees on northern boundary |

| Threat |  |
| --- | --- |
| (Other Please Specify) |  |
| Likelihood of presence |  |
| Impact |  |
| Response (inc protection measures) |  |

# 5.8	Resilience

| Threat |  |
| --- | --- |
| (Other Please Specify) |  |
| Likelihood of presence |  |
| Impact |  |
| Response (inc protection measures) |  |

| Threat |  |
| --- | --- |
| (Other Please Specify) |  |
| Likelihood of presence |  |
| Impact |  |
| Response (inc protection measures) |  |

| Threat |  |
| --- | --- |
| (Other Please Specify) |  |
| Likelihood of presence |  |
| Impact |  |
| Response (inc protection measures) |  |

# Management Strategy

This section requires a statement of intent, setting out how you intend to achieve your management objectives and manage important features identified within the previous sections of the plan.  A detailed work programme by sub-compartment can be added to the Plan of Operations.

| Management Obj/Feature | Management Intention |
| --- | --- |
| Maintain a clean and welcoming place that promotes positive public access | achieve Green Flag Award |
| Reduce sycamore regeneration in favour of native broadleaves | routine maintenance to selectively remove sycamore regeneration affecting broadleaf growth |
| Maintain existing broadleaved trees and prevent competition from vigorous sycamore | routine maintenance to selectively remove sycamore regeneration affecting broadleaf growth |
| Restock with native broadleaves | restock open areas of woodland or after felling / clearance operations |
| Retain sycamore windbreak at north end of Links Wood and maintain feature sycamores | to provide shelter from interior of Links Wood |
| Reduce dominance of Alexanders | Regular path strimming |

# Stakeholder Engagement

There can be a requirement on both the FC and the owner to undertake consultation/engagement.  Please refer to for further information. Use this section to identify people or organisations with an interest in your woodland and also to record any engagement that you have undertaken, relative to activities identified within the plan.

| Work Proposal | Individual/ Organisation | Date Contacted | Date feedback received | Response | Action |
| --- | --- | --- | --- | --- | --- |

# Monitoring

Indicators of progress/success should be defined for each management objective and then checked at regular intervals.  Other management activities could also be considered within this monitoring section.  The data collected will help to evaluate progress.

| Management Objective/Activities | Indicator of Progress/Success | Method of Assessment | Frequency of Assessment | Responsibility | Assessment Results |
| --- | --- | --- | --- | --- | --- |
| Maintain a clean and welcoming place which promotes positive public access | Green Flag Acreditation | External assessment | annual | NNDC | application submitted 2016 |
| Reduce sycamore regeneration in favour of native broadleaves | Change in species profile | survey | annual | NNDC | Commence 2016 |
| Maintain existin broadleaved trees and prevent competition from vigorous sycamore | trees in satisfactory condition | survey | Eighteen monthly | NNDC | see formal inspection records |
| Restock with native broadleaved trees | Evidence of young trees | survey | annual | NNDC | Commence 2016 |

# FC Approval – FC Office Use Only

| UKFS Management Plan Criteria | Approval Criteria | Yes | No | Notes |
| --- | --- | --- | --- | --- |
| Forest management plans should state the objectives of management, and set out how the appropriate balance between economic, environmental and social objectives will be achieved. | Have objectives of management been stated? Consideration given to economic, environmental and social factors (Section 2.2) |  |  |  |
| Forest management plans should address the forest context and the forest potential, and demonstrate how the relevant interests and issues have been considered and addressed. | Does the management strategy (section 6) take into account the forest context and any special features identified within the woodland survey (section 4) |  |  |  |
| In designated areas, for example national parks, particular account should be taken of landscape and other sensitivities in the design of forests and forest infrastructure. | Have appropriate designations been identified (section 4.2) if so are these reflected through the work proposals in the management strategy (Section 6) |  |  |  |
| At the time of felling and restocking, the design of existing forests should be re-assessed and any necessary changes made so that they meet UKFS Requirements. | Felling and restocking are consistent with UKFS forest design principles (Section 5 of the UKFS) |  |  |  |
| Consultation on forest management plans and proposals should be carried out according to forestry authority procedures and, where required, the Environmental Impact Assessment Regulations. | Has consultation happened in line with current FC guidance and recorded as appropriate in section 7 |  |  |  |
| Forests should be designed to achieve a diverse structure of habitat, species and ages of trees, appropriate to the scale and context. | Do the felling and restocking proposals create or improve structural diversity (refer to the plan of operations) |  |  |  |
| Forests characterised by a lack of diversity due to extensive areas of even-aged trees should be progressively restructured to achieve a range of age classes. | Do the felling and restocking proposals create or improve age class diversity (refer to the plan of operations) |  |  |  |
| Management of the forest should conform to the plan, and the plan should be updated to ensure it is current and relevant. | Has a 5 year review period been stated (1st page) and where relevant achievements recorded in section 3 |  |  |  |
| New forests and woodlands should be located and designed to maintain or enhance the visual, cultural and ecological value and character of the landscape. | When new planting is being proposed under this plan is consistent with UKFS and FC guidance on woodland creation |  |  |  |

Appendix 2a OPERATIONAL RISK ASSESSMENT

| Risk Assessment | Countryside and Parks owned and managed by NNDC |  |
| --- | --- | --- |
| Service | Countryside and Parks |  |
| Date | 20.01.2017 |  |
| Activity | District Assessment |  |
| Assessor(s) | Annie Gedge |  |

| Hazard | Who might be harmed & How | Existing Controls | Further Action Required | Justification |
| --- | --- | --- | --- | --- |
| Slips, trips and falls |  |  |  |  |
| General | Public, staff, contractors | No trailing leads, or covered in buildings General awareness, removing trip and slip hazards, including entrances to buildings General housekeeping and maintenance |  |  |
| Paths and hard surfaces in formal parks and open spaces | Public, staff, contractors | Formal inspection twice a year for high amenity and once a year for general amenity areas as part of grounds maintenance contract monitoring and ad-hoc informal inspection (records kept) Repairs implemented as necessary |  |  |
| Paths, hard surfaces, boardwalks etc in woodland and countryside sites | Public, staff, contractors | Monthly recorded inspections undertaken by rangers Repairs implemented as necessary | Findings to be discussed at weekly team meetings | To avoid oversights |
| Natural and unsurfaced paths, public rights of way | Public, staff, contractors | Monthly recorded inspections undertaken by rangers Repairs implemented as necessary |  |  |
| ad hoc shortcuts | Public | No formal inspection or maintenance Problem areas blocked or allowed to grow over |  |  |
| Fallen trees and branches | Staff Public | Trees adjacent to public areas inspected and maintained to a high standard – failures minimised Specialist tree surgeon contracted |  |  |
| Waterside – ponds, rivers etc | Staff Public | Avoid unseen hazards (deep water near gathering points, uneven surfaces) Life ring at Holt Country Park No controls at Thwaite Common - inaccessible |  | Holt Country Park high level use |
| Steps | Staff Public | Regular inspection – monthly and annual (as above) Tower at Holt Country Park inspected by Renosteel quarterly – remedial works as appropriate |  |  |
| Ditches | Staff Public | Keep ditch free flowing and not overgrown Lynfield Rd and Manor Road North Walsham – regular maintenance in residential area. Thwaite Common – minimal maintenance - inaccessible |  |  |
| Falls from height |  |  |  |  |
| Observation tower | staff | Edge protection Handrail to all steps up tower. Monthly inspection, repairs via Property services and contractor Periodic structural inspection by Property Services | Replacement as this feature is reaching the end of its life. (capital bid for replacement submitted Sept 2013) Regular informal inspections |  |
| High level work | staff | No climbing permitted Safe use of ladders instruction Ladder and steps inspected before each use. Only used for short duration work (20mins) |  |  |
| Ladders and stepladders | staff | Staff instructed in safe use of ladders and stepladders Ladders inspected before and after use Ladders set up in stable position. Ladders securely footed and/or tied in. Colleague to stand at bottom if added security required. Do not overreach. Maintain three points of contact for stability. Do not climb over 2m in strong wind |  |  |
| Falling objects |  |  |  |  |
| Building disrepair | Staff public | Regular inspection Maintenance / repair contract via Property Services Signage |  |  |
| Flagpole | Staff public | Annual inspection to ensure secure |  |  |
| Tree failure | Staff public | Formal and informal tree survey Regular inspection and routine management Protect at risk areas Specialist contractor surveys trees every 18 months – remedial action taken Remove dangerous trees Rangers trained to identify dangerous situations. Survey on daily basis as part of general duties. - See NNDC Tree policy |  | Trees within falling distance of designated paths, private property, roads car parks. Gathering points inspected and maintained to a higher standard than where the likelihood of damage / injury is low |
| Environmental Hazards Extreme issues |  |  |  |  |
| Flooding | Staff public |  | Affected areas closed off to public with barriers and signs |  |
| High winds – woodlands | Staff public |  | Affected areas closed off to public with barriers and signs |  |
| Hot weather (Heat exhaustion, sunburn) |  | Opportunity to take breaks in shade Take cold drinks Staff aware about risks of sun burn (sunscreen available) |  |  |
| Poisonous plants and wild animals | Public, dogs | Warning / educational notices about specific plants and animals in relevant areas e.g. adders , weever fish (advance info for organised events) Remove or control invasive and poisonous plants e.g. Giant Hogweed |  |  |
| Zoonoses Leptospirosis E. coli | Staff and public | Warning / educational notices about specific zoonoses. Hand washing facilities at events. Cleansing materials (hand gels) available during group activities Good hygiene practices Dog fouling bins and signs General waste bins at meeting points |  |  |
| Machinery equipment and vehicles Agricultural (tractors, chainsaws etc) Strimmer and brushcutter | Staff and public | Only trained and certificated persons to operate equipment. Refresher training every 2-3 years, to maintain competence. Equipment serviced and maintained by competent and trained operatives. PPE must be worn – generally footwear, gloves goggles and hearing protection. Usual transport hazard warning signs in areas of high activity Work site sectioned off with barriers and warning signs. Paths rerouted where practicable Refer to manual handling guidance to avoid upper limb and back injuries. | Fence off forestry work Temporary warning signs | Noise of agricultural activities obvious in immediate vicinity. Onus on workers for safe working practices |
| Chainsaws, brushcutters etc. | As above | Trained and certificated to minimum of CS30 NPTC & C&G Refresher training every 2-3 years No climbing trees (ladders used only for short duration only with assistance. No lone working PPE to include eye, hearing and leg protection with boots, gloves and hard hat. (see indg317) Large scale work contracted out with site cordoned off and paths diverted. |  |  |
| Brushcutter, strimmer | As above | If area cannot be cordoned off, awareness of proximity to members of public and stopping to allow them to pass – no lone working Eye and face protection must be worn (boots standard) |  |  |
| Mini tractor and mower | As above | Trained and competent operators for use of equipment and attachments. Remove keys when leaving equipment. Use only with extreme caution on steep slopes in accordance with training. Use approved ramps to load onto trailer. |  |  |
| Knapsack sprayer | As above | Trained to NPTC PA1 & PA6 Gloves, eye protection and face mask must be worn Stop spraying in windy conditions or near members of public or other persons. see also CoSHH assessment | NNDC H&S officer to undertake new CoSH assessment imminently | To maintain adequate control |
| Generators | Staff | Instruction provided in accordance with manufacturers guidance Maintained by competent engineer Not to be used in confined space – ventilation for exhaust fumes Two persons required to lift portable generator (manual handling assessment) |  |  |
| Hand tools | Staff | Inspect tools before use – repair or replace defective equipment. Appropriate tool used for job in hand Tools kept clean and sharp Care to be taken of blades and cutting edges Instruction provided to new operatives Volunteers under supervision PPE to be worn where appropriate (eg gloves, eye protection) Segregate work area from public or be mindful of their presence. |  |  |
| User group conflicts Walkers Dogs Cyclists Horses Neighbours Skateboarders | Public Dogs Wildlife | Designated areas (skateboard parks) Dogs on leads in certain areas Careful management and forethought to avoid overuse by one interest group at the expense of others Avoid rapid changes that cause discontent Colour coded map in Holt Country Park | Information notices in segregated areas. | Room for everyone with sensible management Designated routes signposted. |
| Site furniture – disrepair Gates and stiles Seating | All | Maintenance programme for seats in formal areas Monthly inspection of fixtures in countryside and woodlands |  |  |
| Electrocution Electric fences – Thwaite Common | All | Fence set back to prevent accidental contact Warning signs every 10m Only top wire electrified | Handling possible power surge Determine current and likely cause of injury. | Containment of livestock at Thwaite Common |
| Vehicular movement Car parks, access points | General public or any non- vehicular traffic | Car parks clearly signed and demarcated Separate designated walkways from vehicles – fixed barriers/fencing or informal obstructions | Regularly inspect signage for damage and effect repairs. (by Rangers every quarter – see records) |  |
| Vehicles and trailer | As above | Stationary vehicles have keys removed and brakes applied. Trailer wheels chocked if on uneven or sloping ground Appropriate license to be held by operative. Instruction in use of trailer. |  |  |
| Cuts, abrasions and needlestick injuries General activities Litter picking |  | Gloves to be worn when picking litter and sharps. Litter picking tool to be used as much as possible. Regular inspection and picking to reduce exposure. Reduce litter by public information and regular emptying of bins. Sharps box for safe containment of sharps. Appropriate storage and removal of refuse. Risk areas (e.g, Pill boxes) inspected regularly (or prevent access) |  |  |
| Hazardous substances Fuel storage, pesticides |  | CoSHH assessment. PPE provided and must be worn Storage secured, restricting access to authorised operatives (camouflaged) Store maintained in tidy condition. Minimal quantities kept in store, using only approved and properly labelled containers | NNDC H&S officer to undertake new CoSH assessment imminently | To maintain adequate control |
| Group Activities Trips and falls Getting lost Child protection Injuries from vegetation / insects etc. Zoonoses Weather Injuries from equipment | Participants | Qualified leader Adequate supervision of children Parents to be responsible for children Advice and information provided prior to activity. CRB checks for those taking activities for children |  |  |
| Fire Forest / Heath fires Fuel storage | Visitors | Yellow fire hydrants Bins for rubbish, emptied regularly by contractor (either weekly or upon request) Inspect at risk areas for fire hazards - remove debris in high risk areas Manage sites | Warning signs Educational / information for public. Draft fire plan |  |
| Wood burning stove | Staff and visitors | Operatives instructed in use No access for public – surrounded by mesh cage Fire not to be banked up or encouraged 1hour prior to closing) When closing building stove checked to ensure no risk of fire started through heat conduction or sparks. Combustibles not placed next to stove Fire detection and sprinklers(?) in building |  | Not used often. |
| Lone working Personal safety | Staff | Staff do not work alone where possible and certainly not when using power equipment Other staff know where others are working ‘Skyguard’ personal safety system in use. |  |  |
| Welfare | Staff | PPE includes wet weather clothing, to keep warm and dry. Access to visitor Centre when weather prevents work Access to cold or warm drinks. Sunblock available in summer |  |  |

Appendix 2b EVENTS AND ACTIVITIES RISK ASSESSMENT

| Risk Assessment | Activities |  |
| --- | --- | --- |
| Service | Countryside & Parks |  |
| Date | 20.01.2017 |  |
| Activity | Organised events, activities and Ranger led visits |  |
| Assessor(s) | Annie Gedge |  |

| Hazard | Who might be harmed & how | Existing Controls | Further Action Required | Justification |
| --- | --- | --- | --- | --- |
| Slips, trips and falls |  |  |  |  |
| Footpaths (natural and man-made), fallen branches, steps, ditches etc | Visitors and Rangers | Pre activity site check, mark / sign routes and diversions. Participants advised of possible hazards in advance of and/or immediately prior to event, and advice on appropriate outdoor wear. Advise on appropriate behaviour. Enforced by Rangers, teachers and parents. (see department general risk assessment) | Maintain regular site inspections and actions (see general risk assessment) | Regular on-going management of sites (see general risk assessment) |
| Poisonous plants and wild animals | Visitors (cuts, bites, abrasions leadings to infections and ill health) | Participants advised of potential hazards in advance and/or immediately prior to event. Warning / educational information about specific plants and animals provided in advance and at time of activity. Advise appropriate behaviour and outdoor wear Wildlife with potential to harm, handled only by trained expert or rangers. Children / asn to be supervised by their parent/supervisor at all times. Ranger/trained expert to give instructions on how to study, survey wildlife appropriately. First Aid kit carried Exhibitors / event holders requested to visit site prior to event to assess risks. NNDC staff to advise. | Identification, marking and control of poisonous plants (see general risk assessment) Additional training for staff Assess staff level in advance | On-going and regular assessment and management of sites |
| Zoonoses Leptospirosis E. coli | Staff and visitors | Warning / educational information about specific zoonoses given prior to event. Good hygiene practices stated to all, particularly at meals. Hand washing facilities or cleansing materials (hand gels) available at events. Cuts and grazes covered, particularly when working / studying near water. Dog fouling bins and signs General waste bins at meeting points |  | Prevent sickness, including food poisoning |
| Equipment and tools | Staff and visitors | Instruction provided to participants on safe use and operation Children /asn under supervision at all times. Inspect tools before use – repair or replace defective equipment. Appropriate tool or equipment used for job in hand Tools kept clean and sharp Care to be taken of blades and cutting edges PPE provided and to be worn where appropriate (eg gloves, eye protection) Materials from approved stock | Maintain supervision of activity for damage and misuse. Remove and deactivate defective equipment. | Few tools used. Events run on basis of adequate child supervision |
| Environmental Hazards Extreme weather issues | All | Weather conditions monitored in advance of event. Event / activity stopped by Rangers if weather likely to be or become hazardous (eg lightning, high winds heavy rain) Advice on appropriate clothing prior to event Parents / supervisors responsible for children/asn Remove damaged trees, debris etc prior to event. Treat ice or snow where necessary. | Event cancelled or reduced in scale if weather too severe | Safety of children and other participants – site conditions may deteriorate. |
| Transport Moving vehicles, car parks | Staff and visitors | Ensure parking arrangements free from external hazards. (Ranger to monitor and manage large events) Participants responsible for own parking (monitored) Footpaths keep pedestrians away from traffic as best possible. Monitor car park and act where dangers are likely to arise, through overcrowding or dangerous parking |  | See general risk assessment. |
| Missing Person(s) | Individual visitors | Children under adult supervision Guidance / directions / maps given for activity if required. (Maps available from HCP and BW) Use only authorised paths wherever possible. All walks are way-marked and checked before use. Last person in group identified; each participant seen back. Rangers carry mobiles. | Prepare maps / guidance for events | Generally small areas covered. Children supervised and known paths used. |
| Child Protection | All resulting from abuse or false allegation | All children/asn supervised by parent / supervisor, who are advised of responsibilities in advance All relevant staff have CRB check – enhanced level Events properly staffed at all times. |  |  |
| General, miscellaneous | All | Rangers have mobile phone at all times Where dogs permitted at events, participants requested to keep on lead. Advance notice where dogs restricted Weekly sheet in office of staff locations. Staff to be aware of colleague general working locations Children /asn must be supervised by an adult at all times – advance notice to parents / supervisors First Aid kit carried at all times – Ranger involved in activity to hold current first aid certificate | Changes to working schedule to be reported between managers and rangers | Relatively small managed sites used. |